Eduvance Sprint Schedule

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | | Monday | | Tuesday | | Wednesday | | Thursday | | Friday | |
| Sprint 1  (From 03-03-2025 to 17-03-2025) | | Sprint Planning | | Daily Standup | | Daily Standup | | Daily Standup | | Daily Standup | |
| **EduVance Scrum Meeting – March 3, 2025**  **Key Discussion Points:**   * Sprint planning and task allocation * Database structure finalization * File storage and roll number generation * Future enhancements (e.g., ID card generation)   **Decisions Made:**   * Agreed on a **2-week sprint** * Finalized **Sprint 1 tasks** * Reviewed **Jira documentation** and **frontend prototype**   **Next Steps:**   * Proceed with assigned tasks * Implement discussed improvements | | **Fasi**   * **Did:** Designed login UI * **Issues:** Needs UI improvement * **Will do:** Improve UI, start backend   **Alishba**   * **Did:** Designed course management UI, added course modal * **Issues:** UI finalization pending * **Will do:** Finalize UI, start backend   **Laiba**   * **Did:** Designed student UI * **Issues:** Dashboard responsiveness * **Will do:** Fix responsiveness, start backend   **Wali**   * **Did:** Drafted UI layout * **Issues:** Prototyping not started * **Will do:** Start prototyping | | **Fasi**   * **Did:** Finalized login UI * **Issues:** None * **Will do:** Start backend * **Notes:** Team liked the design   **Alishba**   * **Did:** Finalized course creation UI * **Issues:** None * **Will do:** Add student backend * **Notes:** Team suggested adding filter/search   **Laiba**   * **Did:** Fixed student UI * **Issues:** None * **Will do:** Add student form * **Notes:** Team suggested adding filter/search   **Wali**   * **Did:** Implemented UI prototype * **Issues:** None * **Will do:** Finalize teaching staff UI * **Notes:** Team agreed on his color scheme | | **Fasi**   * **Did:** Set up MongoDB Atlas, started backend development * **Issues:** None * **Will do:** Complete login controller   **Alishba**   * **Did:** Implemented feedback, set up MongoDB Atlas, connected it to backend * **Issues:** None * **Will do:** Work on add course controller   **Laiba**   * **Did:** Added add/update student form modals * **Issues:** None * **Will do:** Start backend for add student   **Wali**   * **Did:** Designed teaching staff UI * **Issues:** None * **Will do:** Design add/update form modals | | **Fasi**   * **Did:** Integrated controller with frontend * **Issues:** Query issue * **Will do:** Fix query issue, implement JWT session, start testing   **Alishba**   * **Did:** Implemented the controller * **Issues:** None * **Will do:** Complete backend integration, begin testing   **Laiba**   * **Did:** Set up MongoDB Atlas * **Issues:** None * **Will do:** Work on adding student controller   **Wali**   * **Did:** Finalized add/update student modals * **Issues:** None * **Will do:** Replicate for non-teaching staff | |
| Daily Standup | | Daily Standup | | Daily Standup | | Daily Standup | | Sprint Review | |
| **Fasi**   * **Did:** Implemented JWT session, tested functionality * **Issues:** None * **Will do:** Work on authorization for role-based dashboard access (added to Jira)   **Alishba**   * **Did:** Completed backend for add courses * **Issues:** None * **Will do:** Work on update courses   **Laiba**   * **Did:** Added and integrated add student controller * **Issues:** None * **Will do:** Work on update student backend   **Wali**   * **Did:** Replicated the UI * **Issues:** None * **Will do:** Start backend for adding teaching staff | | **Fasi**   * **Did:** Fixed authentication bypass * **Issues:** None * **Will do:** Improve authentication, add authorization   **Alishba**   * **Did:** Completed update/delete course backend * **Issues:** None * **Will do:** Test and start add class UI   **Laiba**   * **Did:** Integrated update student API * **Issues:** None * **Will do:** Finalize update functionality   **Wali**   * **Did:** Started staff backend, set up MongoDB * **Issues:** None * **Will do:** Convert to TypeScript, add update/delete | | **Fasi**   * **Did:** Completed authentication/logout, started reset password * **Issues:** Email issue * **Will do:** Fix email issue, add authorization   **Alishba**   * **Did:** Completed class UI/testing, converted backend to TypeScript * **Issues:** None * **Will do:** Add/update/delete class backend   **Laiba**   * **Did:** Completed update student, started delete * **Issues:** None * **Will do:** Finalize delete functionality   **Wali**   * **Did:** Converted backend to TypeScript, added staff * **Issues:** None * **Will do:** Implement update/delete staff APIs | | **Fasi**   * **Did:** Implemented email notifications and authorization, reminded team about retrospective meeting * **Issues:** None * **Will do:** Test authorization   **Alishba**   * **Did:** Completed class backend * **Issues:** None * **Will do:** Test class functionalities   **Laiba**   * **Did:** Implemented delete functionality * **Issues:** Some issues pending * **Will do:** Fix issues, finalize testing   **Wali**   * **Did:** Implemented staff fetching, filtering, update, and delete * **Issues:** None * **Will do:** Finalize testing | | **What Went Well:**   * Improved collaboration * Learning new technologies * Better project management   **Challenges:**   * Communication gaps * Lack of research led to inefficiencies   **Action Items for Improvement:**   * Enhance planning * Improve backlog structure * Conduct better task discussions | |
| Sprint 2 | | Sprint Planning | | Daily Standup | | Daily Standup | | Daily Standup | | Daily Standup | |
|  | |  | |  | |  | |  | |
| Daily Standup | | Daily Standup | | Daily Standup | | Daily Standup | | Sprint Review | |
|  | |  | |  | |  | | Sprint Retrospective | |